# LMS with chat board

# Sprint 2:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature | Time | Resource person | Due date | Actual date |
| Subject and subjectDL classes | 30 min | Zuhha | 24-04-2018 |  |
| Student can view offered subjects | 1 hour | Hunia | 24-04-2018 |  |
| Student registration in subjects | 1 hour | Mamona | 24-04-2018 |  |

# Sprint 3:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature | Time | Resource person | Due date | Actual date |
| Combo box for teacher and student data | 2 hour | Zuhha | 27-04-2018 |  |
| Grid box displaying email, password & DMC of student | 2 hour | Fatima | 27-04-2018 |  |
| Grid box displaying email, password & department | 1:30 hour | Hunia | 27-04-2018 |  |

# Sprint 4:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature | Time | Resource person | Due date | Actual date |
| View of registered students in particular subject by teacher | 2 hour | Mamona | 1-05-2018 |  |
| Teacher uploading result | 2 hour | Zuhha | 1-05-2018 |  |
| Teacher uploading attendance report | 2 hour | Fatima | 1-05-2018 |  |

# Sprint 5:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Feature | Time | Resource person | Due date | Actual date |
| Admin’s access to DMC | 1 hour | Mamona | 4-05-2018 |  |
| Admin updates uploaded result | 2 hour | Hunia | 4-05-2018 |  |

# Sprint 6:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Feature** | **Time** | **Resource person** | **Due date** | **Actual date** |
| View attendance of report to student | 1 hour | Fatima | 9-05-2018 |  |

# Sprint 7:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Feature** | **Time** | **Resource person** | **Due date** | **Actual date** |
| View of updated DMC to student | 1 hour | Zuhha | 10-05-2018 |  |

# Sprint 8:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Feature** | **Time** | **Resource person** | **Due date** | **Actual date** |
| Chat board | 5 Days | Whole Group | 17-05-2018 |  |

We will be doing it. Ok Fine just typing random stuff bhaiiii.